GOVERNMENT OF KARNATAKA

DEPARTMENT OF TECHNICAL EDUCATION

SHREE VIDYADHIRAJ POLYTECHNIC, KUMTA

370-581362

CAPSTONE PROJECT

CONTINUOUS INTERNAL EVALUATION - CIE-I

To be conducted at the end of 4th Week

Project Details

| Student Names | B S Niranjan, Subrahmanya I Patgar, Rahul N Shanbhag, Vishwas Barker, Farhan Faras |
| --- | --- |
| Register Numbers | [To be filled] |
| Semester | 6 |
| Department | Computer Science Engineering |
| Academic Year | 2025-2026 |
| Cohort Owner | [Cohort Owner Name] |

Assessment Summary

| S.No | Assessment Parameter | Max Marks | Marks Obtained |
| --- | --- | --- | --- |
| 1 | Writing the Capstone Project Scope Document | 20 |  |
| 2 | Capstone Project Planning (WBS, Timeline, CBS, Risk Analysis) | 40 |  |
| 3 | Identification of Methodology Including Literature Survey | 20 |  |
| TOTAL |  | 80 |  |

Signature of Cohort Owner: ________________________     Date: __________

# FORMAT-1:

# CAPSTONE PROJECT SCOPE DOCUMENT

## 1. Project Overview

### 1.1 Capstone Project Title

Travel Management System

### 1.2 Group Members

B S Niranjan

Subrahmanya I Patgar

Rahul N Shanbhag

Vishwas Barker

Farhan Faras

## 2. Problem Statement

Manual Processes: Spreadsheets and fragmented systems cause booking errors and inefficiency

Lack of Real-Time Availability: Customers cannot check real-time availability across multiple providers

Slow Confirmation: Manual processes cause delays and customer dissatisfaction

Inventory Management Issues: Small agencies lack centralized systems for packages and pricing

Poor Customer Experience: Fragmented booking across hotels, transport, guides

No Integration: Existing systems don't integrate services into one platform

## 3. Objectives

Develop web-based Travel Management System automating booking and itinerary management

Provide seamless UI for customers to browse packages and book services

Create Admin Dashboard for inventory, pricing, and analytics management

Implement secure backend using Java Spring Boot and MongoDB

Ensure real-time updates and instant confirmations

Reduce booking errors compared to manual systems

## 4. Capstone Project Description

### 4.1 System Overview

Full-stack web application integrating accommodation, transportation, and guides into single platform for customers and administrators.

### 4.2 Technology Stack

Frontend: React.js (customer interface, admin portal)

Backend: Java Spring Boot (RESTful APIs, authentication, payment handling)

Database: MongoDB (users, packages, bookings, payments)

### 4.3 Key Features

User Module: Registration, login, browse packages, search availability, book trips, manage itineraries, reviews

Admin Module: Package management, pricing control, booking tracking, reports, dashboard with KPIs

System Features: Real-time updates, automated confirmations, search/filter, role-based access, responsive design

## 5. Capstone Project Deliverables

Fully functional web application (React + Spring Boot + MongoDB)

Source code repository (GitHub)

Software Requirement Specification (SRS)

System Design Specification (SDS)

Database Schema Documentation

API Documentation (Postman)

User Manual and Installation Guide

Test Reports (unit, integration, UAT)

Final Presentation with live demo

## 6. Key Milestones

| Phase | Duration | Activities |
| --- | --- | --- |
| Requirements & Survey | W1-2 | Define requirements, analyze existing systems |
| System Design | W3-4 | MongoDB schema, API design, UI wireframes |
| Frontend Development | W5-7 | React setup, UI components, authentication pages |
| Backend Development | W5-9 | Spring Boot setup, APIs, JWT security |
| Integration & Testing | W8-10 | Frontend-backend connection, testing |
| Deployment & Presentation | W11-12 | Cloud deployment, final testing, documentation |

## 7. Constraints

Time: 12-14 weeks (semester duration)

Resources: Open-source and free-tier services only

Budget: Minimal (free tools, hosting)

Technical: No premium APIs; using mock data for demonstration

Scope: Web-based solution only; no mobile app

## 8. Estimated Duration

3 to 4 Months (12-14 weeks)

## 9. Estimated Project Cost

| Item | Cost |
| --- | --- |
| Domain Name | ₹0 |
| Hosting/Cloud Services | ₹0 |
| Development Tools | ₹0 |
| Internet (₹500/mo × 3 × 5) | ₹7,500 |
| Printing/Stationery | ₹1,500 |

TOTALTOTAL: ₹9,000

Date: ____________________          Signature of Cohort Owner: ____________________          Signature of Student Representative: ____________________

# FORMAT-2: WORK BREAKDOWN STRUCTURE

## Capstone Project Name

Travel Management System

## Capstone Project Objectives

Build comprehensive digital platform simplifying travel package booking and itinerary management, integrating accommodation, transport, and guides into single platform.

## Work Breakdown Structure - Deliverables

1. PROJECT MANAGEMENT (Planning, Risk, Communication)

2. REQUIREMENTS ANALYSIS (User reqs, Functional/Non-functional, Use cases)

3. SYSTEM DESIGN (Architecture, UI wireframes, DB schema, API endpoints)

4. FRONTEND DEVELOPMENT (Setup, Components, Auth pages, Customer/Admin pages)

5. BACKEND DEVELOPMENT (Setup, Entity models, APIs, JWT, Error handling)

6. DATABASE DEVELOPMENT (MongoDB setup, Collections, Indexing, Sample data)

7. TESTING (Unit, Integration, UAT, Performance, Security)

8. DEPLOYMENT (Frontend/Backend deployment, Database setup, Configuration)

9. DOCUMENTATION & PRESENTATION (SRS, SDS, API docs, User manual, Test report)

Date: ____________________          Signature of Student Representative: ____________________          Signature of Cohort Owner: ____________________

# FORMAT-3: TIMELINE SCHEDULE

## Project Name: Travel Management System

Duration: 12 Weeks

| Task | W1-2 | W3-4 | W5-6 | W7-8 | W9-10 | W11-12 |
| --- | --- | --- | --- | --- | --- | --- |
| Planning & Requirements | ✓ | ✓ |  |  |  |  |
| System Design |  | ✓ | ✓ |  |  |  |
| Frontend Development |  |  | ✓ | ✓ | ✓ |  |
| Backend Development |  |  | ✓ | ✓ | ✓ |  |
| Database Setup |  | ✓ | ✓ | ✓ |  |  |
| Integration & Testing |  |  |  | ✓ | ✓ | ✓ |
| Deployment & Demo |  |  |  |  |  | ✓ |

Critical Path: Design → Backend → Frontend → Test → DeployCritical Path: Design → Backend → Frontend → Test → Deploy

### Week-wise Activities:

W1-2: Kickoff, requirements gathering, literature survey

W3-4: Architecture design, database schema, API design, UI wireframes

W5-6: React setup, Spring Boot setup, component development

W7-8: Frontend-backend integration, authentication implementation

W9-10: Unit/integration testing, performance optimization, bug fixes

W11-12: UAT, cloud deployment, documentation, final presentation

Date: ____________________          Signature of Student Representative: ____________________          Signature of Cohort Owner: ____________________

# FORMAT-4: COST BREAKDOWN STRUCTURE

Project: Travel Management System

Team: 5 developers | Duration: 12 weeks

### 1. Labour Cost (Reference Only)

Student project - no salary. Opportunity cost reference:

5 developers × ₹10,000/month × 3 months = ₹150,000 (reference)

Actual Cost: ₹0

### 2. Material Cost

| Item | Cost |
| --- | --- |
| Hardware (existing) | ₹0 |
| Software/Tools (free) | ₹0 |
| Internet (₹500/mo × 3 × 5) | ₹7,500 |
| Printing/Stationery | ₹2,000 |
| Subtotal | ₹9,500 |

### 3. Contingency (10%)

₹950

### 4. Final Cost Breakdown

| Category | Amount | % |
| --- | --- | --- |
| Labour | ₹0 | 0% |
| Materials | ₹9,500 | 91% |
| Contingency | ₹950 | 9% |
| TOTAL | ₹10,450 | 100% |

### 5. Cost Optimization

All tools are free (VS Code, GitHub, Postman)

Free database hosting (MongoDB Atlas)

Free frontend/backend deployment (Vercel, Render)

No domain purchase (free subdomains)

- Date: ____________________          Signature of Student Representative: ____________________          Signature of Cohort Owner: ____________________

RISK ANALYSIS

## Risk Summary

| Risk | Probability | Severity | Mitigation |
| --- | --- | --- | --- |
| Security vulnerabilities | Medium | Critical | OWASP guidelines, input validation, JWT encryption |
| Development delays | High | High | Daily standups, buffer time, sprint management |
| Scope creep | Medium | High | Change control, MoSCoW prioritization |
| Skill gaps | High | Medium | Pair programming, tutorials, knowledge sharing |
| Team communication issues | Medium | High | Daily standups, Slack, shared documentation |
| Database performance | Medium | Medium | Proper indexing, load testing, optimization |
| Unclear requirements | Medium | High | Detailed SRS, stakeholder sign-off |

## Key Mitigation Strategies

Daily 15-minute stand-ups identify blockers early

Formal change control for requirement changes

20% buffer time for each development phase

Pair programming for knowledge transfer

Weekly team meetings for alignment

# METHODOLOGY

## Agile Approach (6 Sprints × 2 weeks)

Why Agile? Flexibility, iterative development, frequent feedback, team collaboration.

Sprint Structure:

S1-2: Project setup + User authentication

S3-4: Package management module

S5-6: Booking module + Admin features

S7-8: Frontend-backend integration

S9-10: Testing and optimization

S11-12: Deployment and documentation

Daily Standups (15 min): Track progress and blockers

Sprint Reviews (every 2 weeks): Demo completed features to cohort owner

Sprint Retrospectives: Identify improvements for next sprint

## Literature Survey

Existing Travel Management Systems:

MakeMyTrip, Booking.com, Agoda: Use React/Node.js/MongoDB stacks; support real-time booking

Gaps Identified: Limited support for small travel agencies; complex pricing models; limited integration with local guides

Technology Research: Spring Boot: Enterprise-grade backend framework (security, scalability)

React: Component-based UI development (maintainability, performance)

MongoDB: NoSQL flexibility for varying travel data structures

JWT Authentication: Industry-standard security mechanism

Date: ____________________          Signature of Cohort Owner: ____________________          Signature of Student Representative: ____________________

# DECLARATION

We, the undersigned, certify that this Capstone Project CIE-1 submission is our original work and has been prepared in accordance with the guidelines provided by the Department of Technical Education, Government of Karnataka. We acknowledge that any plagiarism or academic misconduct will result in disciplinary action.

Date: ____________________

Signatures of Team Members:

1. B S Niranjan: ____________________

2. Subrahmanya I Patgar: ____________________

3. Rahul N Shanbhag: ____________________

4. Vishwas Barker: ____________________

5. Farhan Faras: ____________________

Cohort Owner Signature: ____________________

Head of Department: ____________________

This document complies with Government of Karnataka Department of Technical Education Capstone Project Guidelines.