GOVERNMENT OF KARNATAKA

DEPARTMENT OF TECHNICAL EDUCATION

SHREE VIDYADHIRAJ POLYTECHNIC, KUMTA

CAPSTONE PROJECT

CONTINUOUS INTERNAL EVALUATION - CIE-I

To be conducted at the end of 4th Week

Project Details

| Student Names | B S Niranjan, Subrahmanya I Patgar, Rahul N Shanbhag, Vishwas Barker, Farhan Faras |
| --- | --- |
| Register Numbers | [To be filled] |
| Semester | 6 |
| Department | Computer Science Engineering |
| Academic Year | 2025-2026 |
| Cohort Owner | [Name to be filled] |
| Project Title | Travel Management System |

Group Member Roles

| Role | Assigned To | Responsibilities |
| --- | --- | --- |
| Project Lead | B S Niranjan | Timeline, coordination, stakeholder communication |
| Documenter Lead | Subrahmanya I Patgar | Record progress, prepare reports, ensure quality |
| Development Leads | Rahul N Shanbhag, Vishwas Barker | Technical oversight, architecture, code reviews |

Assessment Summary (CIE-1)

| S.No | Assessment Parameter | Max Marks | Obtained |
| --- | --- | --- | --- |
| 1 | Capstone Project Scope Document | 20 |  |
| 2 | Capstone Project Planning (WBS, Timeline, CBS, Risk) | 40 |  |
| 3 | Methodology & Literature Survey | 20 |  |
| 4 | TOTAL | 80 |  |

Signature of Cohort Owner: _________________     Date: __________

FORMAT-1: CAPSTONE PROJECT SCOPE DOCUMENT

1. Project Overview

1.1 Capstone Project Title

Travel Management System

1.2 Group Members

B S Niranjan

Subrahmanya I Patgar

Rahul N Shanbhag

Vishwas Barker

Farhan Faras

2. Problem Statement

The travel industry faces critical challenges including manual processes, lack of real-time availability checking, slow confirmations, fragmented systems, and poor customer experience. Small travel agencies lack centralized systems for inventory management and package pricing.

3. Objectives

Develop web-based Travel Management System automating booking and itinerary

Provide seamless UI for customers to browse and book travel packages

Create Admin Dashboard for inventory and pricing management

Implement secure backend using Java Spring Boot and MongoDB

Ensure real-time updates and instant booking confirmations

Reduce booking errors compared to manual systems

4. Project Description

4.1 System Overview

Full-stack web application integrating accommodation, transportation, and guides into a single platform accessible to customers and administrators.

4.2 Technology Stack

Frontend: React.js for customer portal and admin dashboard

Backend: Java Spring Boot for RESTful APIs and business logic

Database: MongoDB for flexible data storage and scalability

4.3 Key Features

User Registration, Login, Package Browsing, Booking, Itinerary Management

Admin Package Management, Pricing Control, Booking Tracking, Analytics Dashboard

Real-time Updates, Automated Confirmations, Role-based Access, Responsive Design

5. Deliverables

Fully Functional Web Application (React + Spring Boot + MongoDB)

Source Code Repository (GitHub) with proper version control

Software Requirement Specification (SRS) Document

System Design Specification (SDS) Document

Database Schema Documentation

API Documentation (Postman Collection)

User Manual and Installation Guide

Test Reports (unit, integration, UAT)

Final Presentation with Live Demonstration

6. Timeline and Milestones

| Phase | Duration | Activities |
| --- | --- | --- |
| Requirement Analysis | W1-4 | Requirements, design, database schema, API planning |
| Frontend Development | W5-7 | React setup, components, authentication pages |
| Backend Development | W5-9 | Spring Boot setup, REST APIs, database integration |
| Integration & Testing | W8-10 | Frontend-backend integration, unit tests, bug fixes |
| Deployment & Presentation | W11-12 | Cloud deployment, UAT, documentation, final demo |

7. Constraints

Time: 12-14 weeks (semester duration)

Resources: Free and open-source technologies only

Budget: Minimal costs (₹11,000)

Technical: No premium APIs; using mock data

Scope: Web-based solution only; no mobile app

8. Estimated Duration and Cost

Duration: 3-4 months (12-14 weeks)

Total Cost: ₹11,000

Signature of Cohort Owner: _________________     Date: __________

FORMAT-2: WORK BREAKDOWN STRUCTURE (WBS)

Project: Travel Management System

WBS Hierarchy (9 Major Deliverables)

TRAVEL MANAGEMENT SYSTEM (Level 0)
├─ 1. PROJECT MANAGEMENT
│  ├─ 1.1 Project Planning
│  ├─ 1.2 Risk Management
│  └─ 1.3 Quality Management
├─ 2. REQUIREMENTS ANALYSIS
│  ├─ 2.1 User Requirements
│  ├─ 2.2 Functional Requirements
│  └─ 2.3 Non-Functional Requirements
├─ 3. SYSTEM DESIGN
│  ├─ 3.1 Architecture Design
│  ├─ 3.2 Database Schema
│  ├─ 3.3 API Design
│  └─ 3.4 UI/UX Design
├─ 4. FRONTEND DEVELOPMENT
│  ├─ 4.1 React Setup
│  ├─ 4.2 Component Development
│  ├─ 4.3 Authentication Pages
│  ├─ 4.4 Customer Portal
│  └─ 4.5 Admin Portal
├─ 5. BACKEND DEVELOPMENT
│  ├─ 5.1 Spring Boot Setup
│  ├─ 5.2 Entity Models
│  ├─ 5.3 REST API Controllers
│  └─ 5.4 Security & Authentication
├─ 6. DATABASE DEVELOPMENT
│  ├─ 6.1 MongoDB Setup
│  ├─ 6.2 Collection Design
│  └─ 6.3 Data Seeding
├─ 7. TESTING
│  ├─ 7.1 Unit Testing
│  ├─ 7.2 Integration Testing
│  └─ 7.3 User Acceptance Testing
├─ 8. DEPLOYMENT
│  ├─ 8.1 Frontend Deployment
│  ├─ 8.2 Backend Deployment
│  └─ 8.3 Database Configuration
└─ 9. DOCUMENTATION & PRESENTATION
   ├─ 9.1 SRS & SDS Documents
   ├─ 9.2 API Documentation
   ├─ 9.3 User Manual
   └─ 9.4 Final Presentation

Signature of Student Representative: _________________     Cohort Owner: _________________

FORMAT-3: TIMELINE SCHEDULE

Project: Travel Management System | Duration: 12 Weeks

| Task | W1-2 | W3-4 | W5-6 | W7-8 | W9-10 | W11-12 |
| --- | --- | --- | --- | --- | --- | --- |
| Planning & Requirements | ✓ | ✓ |  |  |  |  |
| System Design |  | ✓ | ✓ |  |  |  |
| Frontend Development |  |  | ✓ | ✓ | ✓ |  |
| Backend Development |  |  | ✓ | ✓ | ✓ |  |
| Database Setup |  | ✓ | ✓ | ✓ |  |  |
| Integration Testing |  |  |  | ✓ | ✓ | ✓ |
| Unit & Performance Testing |  |  |  |  | ✓ | ✓ |
| Cloud Deployment |  |  |  |  |  | ✓ |
| Final UAT & Demo |  |  |  |  |  | ✓ |
| Documentation |  |  |  |  | ✓ | ✓ |

Week-wise Activities

W1-2

Kickoff, requirement gathering, literature survey

W3-4

Architecture design, database schema, API planning

W5-6

React setup, Spring Boot setup, component development

W7-8

Frontend-backend integration, authentication implementation

W9-10

Unit testing, integration testing, bug fixes

W11-12

Cloud deployment, UAT, final presentation

Signature of Student Representative: _________________     Cohort Owner: _________________

FORMAT-4: COST BREAKDOWN STRUCTURE (CBS)

Project: Travel Management System | Team: 5 members | Duration: 12 weeks

Cost Analysis

| Item | Details | Cost (₹) |
| --- | --- | --- |
| Hardware | Existing/college-provided laptops | 0 |
| Dev Tools | VS Code, GitHub, Postman, IntelliJ Community - ALL FREE | 0 |
| Cloud Services | Vercel, Render, MongoDB Atlas free tiers | 0 |
| Internet | ₹500/month × 3 months × 5 members | 7,500 |
| Printing & Stationery | Project reports, documentation, binding | 2,000 |
| Miscellaneous | Contingency for unforeseen expenses | 1,500 |
| SUBTOTAL |  | ₹11,000 |
| TOTAL PROJECT COST |  | ₹11,000 |

Cost Optimization

All tools are free/open-source

Cloud services using free tiers

No licensing costs

No domain name costs (free subdomains)

No premium IDE licenses needed

Signature of Student Representative: _________________     Cohort Owner: _________________

RISK ANALYSIS

Risk Assessment Matrix

| ID | Risk Description | Probability | Severity | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Security vulnerabilities | Medium | Critical | Code review, OWASP guidelines, security testing |
| R2 | Integration issues | Medium | High | Early API design, documentation, Postman testing |
| R3 | Development delays | High | High | Daily standups, Agile sprints, prioritize MVP |
| R4 | Team member unavailability | Medium | High | Knowledge sharing, cross-training |
| R5 | Scope creep | Medium | High | Lock requirements, formal change control |
| R6 | DB performance issues | Medium | High | Query optimization, indexing, load testing |
| R7 | Skill gaps | High | Medium | Paired programming, knowledge sharing |
| R8 | Poor communication | Medium | High | Daily standups, shared documentation |
| R9 | Deployment issues | Low | Medium | Early testing, proper documentation |
| R10 | Incomplete requirements | Medium | High | Detailed gathering, SRS approval |
| R11 | Unclear scope | Medium | Medium | Early definition, stakeholder alignment |

Signature of Cohort Owner: _________________     Date: __________

METHODOLOGY & LITERATURE SURVEY

1. Development Methodology: Agile Approach

The project employs Agile methodology with 6 two-week sprints for iterative development, continuous feedback, and quality improvement.

Why Agile?

Iterative development with features delivered in sprints

Flexibility to adapt to changing requirements

Quality focus with continuous testing

Team collaboration with daily communication

Risk mitigation through early identification

Regular stakeholder reviews and feedback

2. Agile Implementation: 6 Sprints

Sprint 1-2 (W1-4): Setup & Authentication

Kickoff, SRS, login system, database schema

Sprint 3-4 (W5-8): Core Features

Package management, booking, admin dashboard

Sprint 5-6 (W9-12): Testing & Deployment

Testing, cloud deployment, documentation

3. Literature Survey

3.1 Existing Travel Platforms

MakeMyTrip: India's largest; real-time availability, instant confirmation, multi-service

Booking.com: Global leader; strong property management, advanced search

Agoda: Asia-Pacific focused; hotels, flights, activities, dynamic pricing

Skyscanner: Flight aggregator; real-time pricing, flexible search

Airbnb: Alternative accommodations; peer-to-peer, community reviews

3.2 Identified Gaps & Opportunities

Limited support for small, independent agencies

Complex pricing models for small businesses

Lack of local guide integration

Limited customization for niche markets

High commission costs

Poor offline-first capabilities

3.3 Technology Stack Justification

React.js: Component-based UI, large ecosystem, responsive design

Java Spring Boot: Enterprise framework, built-in security, scalable, production-ready

MongoDB: NoSQL, flexible schema, document-based, scalable, ideal for travel data

JWT: Stateless authentication, secure, distributed system support

REST API: Standard architecture, stateless, microservices compatible

Signature of Cohort Owner: _________________     Student Rep: _________________     Date: __________

DECLARATION & PLAGIARISM STATEMENT

We, the undersigned, declare that:

1. This Capstone Project CIE-1 is our original work prepared per DTE guidelines.

2. We have not submitted this work, or any portion, for evaluation elsewhere.

3. All sources are properly cited using numbered format [1], [2], [3], etc.

4. We understand plagiarism policy: Content >40 words must be quoted and italicized. Works copied beyond 35% will not be evaluated and must be resubmitted.

5. We accept full responsibility for any plagiarism or academic misconduct.

6. All team contributions and roles are documented and acknowledged.

7. This work demonstrates our understanding and application of technical skills from our diploma program.

Team Member Signatures:

1. B S Niranjan (Project Lead): ____________________

2. Subrahmanya I Patgar (Documenter Lead): ____________________

3. Rahul N Shanbhag (Development Lead): ____________________

4. Vishwas Barker (Development Lead): ____________________

5. Farhan Faras: ____________________

Cohort Owner: ____________________     Date: __________

Head of Department: ____________________     Date: __________

Compliant with DTE Capstone Project Guidelines 2024-2026